**Timeline**

|  |  |
| --- | --- |
| Week | Expected Output |
| 1 | * Timeline * User Roles * User Stories * Database Structure(Schema and ERD) * Data Flow Diagram * Database Implementation * Temporary User Interface Structure * Back-end sub-module: admin module (start) |
| 2 | * Back-end sub-module: manager module * Updated User Interface Design Structure * Start of front-end processes |
| 3 | * First Presentation: the progress during the first two weeks of development * Back-end sub-module: sales clerk module * Back-end sub-module: technical clerk module |
| 4 | * Updated User Interface implementing the four back-end modules * Additional features * Testing of the system |
| 5 | * Second Presentation(progress on all back-end modules) * Additional features * Establishing the connection between the company and merchant inventory systems |
| 6 | * Testing * Revisions of system processes |
| 7 | * Third Presentation * Bug fixes |
| 8 | * Bug fixes |

* June 29, 2015 – First Presentation
* July 13, 2015 – Second Presentation
* July 27, 2015 – Third Presentation

Red – on-going

Yellow – done